CareerCraft Agile Team Charter | 1 June to 30 September 2026

Team: Lwandile Mangali, Sello Makhunyane, Livhuwani Madavha and Lerato Motsweni | Four initiation weeks followed by 14 delivery sprints

Initiation Week 1 | Project kickoff and problem discovery

Period: 1–5 June 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Project kickoff and problem discovery Initiation Week 1 (1–5 June 2026) Define the target user, problem statement and initial success criteria. Prioritise the problems by urgency and feasibility. Record gaps that CareerCraft can address without duplicating existing tools. Test the concept against the primary user journey. Prepare user research questions and value proposition assumptions. |  | The team aligned around a student-first career platform rather than a collection of disconnected tools. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Retrospective insight: The initial concept was too broad. Future decisions should connect every feature to a defined user problem. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Update the Product Backlog and carry confirmed priorities into the next initiation week or Sprint 1. |
| - Are there any bottlenecks or blockers to the flow of work? | Scope was still broad; Limited direct user evidence; Some competitor features and pricing were not publicly visible; Risk of excessive first-release scope. |

LOGBOOK

| Date: | 1 June 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Project kickoff; agreed that CareerCraft would address fragmented career preparation for students and graduates. Owner: Whole team. Evidence: Kickoff notes; initial problem statement |
|  | - What am I planning to complete between now and the next standup? | Define the target user, problem statement and initial success criteria. |
|  | - What are my impediments (or risks or problems)? | Scope was still broad. |

| Date: | 2 June 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Mapped student pain points across CV creation, portfolios, LinkedIn presence and opportunity readiness. Owner: Lwandile and Lerato. Evidence: Problem map; stakeholder list |
|  | - What am I planning to complete between now and the next standup? | Prioritise the problems by urgency and feasibility. |
|  | - What are my impediments (or risks or problems)? | Limited direct user evidence. |

| Date: | 3 June 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Reviewed competing CV builders, portfolio tools and career platforms. Owner: Lerato and Livhuwani. Evidence: Competitor matrix; screenshots |
|  | - What am I planning to complete between now and the next standup? | Record gaps that CareerCraft can address without duplicating existing tools. |
|  | - What are my impediments (or risks or problems)? | Some competitor features and pricing were not publicly visible. |

| Date: | 4 June 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Drafted the first product concept and grouped features into profile, CV, portfolio and guidance areas. Owner: Sello and Livhuwani. Evidence: Feature map; journey sketch |
|  | - What am I planning to complete between now and the next standup? | Test the concept against the primary user journey. |
|  | - What are my impediments (or risks or problems)? | Risk of excessive first-release scope. |

| Date: | 5 June 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed discovery findings and agreed to focus the MVP on a reusable career profile and guided CV workflow. Owner: Whole team. Evidence: Weekly review notes; decision log |
|  | - What am I planning to complete between now and the next standup? | Prepare user research questions and value proposition assumptions. |
|  | - What are my impediments (or risks or problems)? | No major blocker. |

Initiation Week 2 | User needs and value proposition

Period: 8–12 June 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: User needs and value proposition Initiation Week 2 (8–12 June 2026) Collect and synthesise user needs. Translate findings into user stories. Identify the minimum journey that provides meaningful value. Validate whether the proposition is specific and credible. Assess technical feasibility and data requirements. |  | User needs supported a guided, reusable career profile that could feed multiple professional outputs. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Retrospective insight: Research evidence should be retained with dates and participant context so later decisions remain traceable. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Update the Product Backlog and carry confirmed priorities into the next initiation week or Sprint 1. |
| - Are there any bottlenecks or blockers to the flow of work? | Access to participants needed coordination; Small convenience sample; Different career stages created competing needs; Avoiding generic AI-career claims. |

LOGBOOK

| Date: | 8 June 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Prepared research questions covering CV difficulties, career visibility and current tools. Owner: Lerato. Evidence: Question guide; consent wording |
|  | - What am I planning to complete between now and the next standup? | Collect and synthesise user needs. |
|  | - What are my impediments (or risks or problems)? | Access to participants needed coordination. |

| Date: | 9 June 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Gathered informal student feedback and grouped recurring problems. Owner: Whole team. Evidence: Interview notes; findings summary |
|  | - What am I planning to complete between now and the next standup? | Translate findings into user stories. |
|  | - What are my impediments (or risks or problems)? | Small convenience sample. |

| Date: | 10 June 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Drafted initial user personas and job-seeker journeys. Owner: Livhuwani and Lwandile. Evidence: Persona cards; journey map |
|  | - What am I planning to complete between now and the next standup? | Identify the minimum journey that provides meaningful value. |
|  | - What are my impediments (or risks or problems)? | Different career stages created competing needs. |

| Date: | 11 June 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Formulated the CareerCraft value proposition and benefit hierarchy. Owner: Lwandile and Lerato. Evidence: Value-proposition canvas |
|  | - What am I planning to complete between now and the next standup? | Validate whether the proposition is specific and credible. |
|  | - What are my impediments (or risks or problems)? | Avoiding generic AI-career claims. |

| Date: | 12 June 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed user stories and ranked the reusable profile, CV builder and portfolio as core needs. Owner: Whole team. Evidence: Prioritised user-story list |
|  | - What am I planning to complete between now and the next standup? | Assess technical feasibility and data requirements. |
|  | - What are my impediments (or risks or problems)? | No major blocker. |

Initiation Week 3 | Business model and technical feasibility

Period: 15–19 June 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Business model and technical feasibility Initiation Week 3 (15–19 June 2026) Develop a first Business Model Canvas. Define the simplest feasible architecture. Identify data entities and integration points. Add safeguards and acceptance criteria. Prepare team roles, backlog and delivery cadence. |  | The team confirmed that a staged web MVP was feasible if data reuse and scope control were treated as core architecture decisions. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Retrospective insight: Technical and business decisions should be reviewed together to prevent attractive features from exceeding delivery capacity. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Update the Product Backlog and carry confirmed priorities into the next initiation week or Sprint 1. |
| - Are there any bottlenecks or blockers to the flow of work? | Pricing assumptions lacked user validation; Team experience differed across tools; Potential duplication of profile and CV data; Need to prevent invented achievements. |

LOGBOOK

| Date: | 15 June 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Outlined target segments, channels, value propositions and potential revenue sources. Owner: Lwandile and Lerato. Evidence: Business Model Canvas draft |
|  | - What am I planning to complete between now and the next standup? | Develop a first Business Model Canvas. |
|  | - What are my impediments (or risks or problems)? | Pricing assumptions lacked user validation. |

| Date: | 16 June 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed implementation options for a multi-page web MVP, authentication and database persistence. Owner: Sello. Evidence: Architecture options note |
|  | - What am I planning to complete between now and the next standup? | Define the simplest feasible architecture. |
|  | - What are my impediments (or risks or problems)? | Team experience differed across tools. |

| Date: | 17 June 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Designed a high-level flow from account creation to profile, CV, template and portfolio. Owner: Livhuwani and Sello. Evidence: System flow; early entity list |
|  | - What am I planning to complete between now and the next standup? | Identify data entities and integration points. |
|  | - What are my impediments (or risks or problems)? | Potential duplication of profile and CV data. |

| Date: | 18 June 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Reviewed privacy, user consent and risks associated with AI-generated career content. Owner: Lerato and Lwandile. Evidence: Risk register; AI principles |
|  | - What am I planning to complete between now and the next standup? | Add safeguards and acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Need to prevent invented achievements. |

| Date: | 19 June 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Consolidated feasibility findings and selected the web MVP direction. Owner: Whole team. Evidence: Feasibility review; decision record |
|  | - What am I planning to complete between now and the next standup? | Prepare team roles, backlog and delivery cadence. |
|  | - What are my impediments (or risks or problems)? | No major blocker. |

Initiation Week 4 | Agile setup and sprint readiness

Period: 22–26 June 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Agile setup and sprint readiness Initiation Week 4 (22–26 June 2026) Document the Agile Team Charter. Rewrite high-priority items with acceptance criteria. Test access and naming conventions. Prepare Sprint 1 scope. Begin Sprint 1 on 30 June. |  | The project entered delivery with assigned roles, a prioritised backlog and agreed Agile ceremonies. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Retrospective insight: A shared evidence standard was necessary because academic assessment required proof of both product progress and team process. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Update the Product Backlog and carry confirmed priorities into the next initiation week or Sprint 1. |
| - Are there any bottlenecks or blockers to the flow of work? | Some responsibilities overlapped; Several items were solution statements rather than user stories; Access permissions required alignment; Academic schedules affected availability. |

LOGBOOK

| Date: | 22 June 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Confirmed team roles and responsibilities across product, development, design and quality. Owner: Whole team. Evidence: Role matrix; charter draft |
|  | - What am I planning to complete between now and the next standup? | Document the Agile Team Charter. |
|  | - What are my impediments (or risks or problems)? | Some responsibilities overlapped. |

| Date: | 23 June 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Created the initial Product Backlog and grouped work into business, design, technical and validation items. Owner: Lwandile and Lerato. Evidence: Backlog export |
|  | - What am I planning to complete between now and the next standup? | Rewrite high-priority items with acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Several items were solution statements rather than user stories. |

| Date: | 24 June 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Established repository, shared folders, Figma workspace and taskboard conventions. Owner: Sello and Livhuwani. Evidence: Repository and workspace links |
|  | - What am I planning to complete between now and the next standup? | Test access and naming conventions. |
|  | - What are my impediments (or risks or problems)? | Access permissions required alignment. |

| Date: | 25 June 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Defined sprint planning, stand-up, review, retrospective and evidence expectations. Owner: Lwandile. Evidence: Ceremony schedule; evidence checklist |
|  | - What am I planning to complete between now and the next standup? | Prepare Sprint 1 scope. |
|  | - What are my impediments (or risks or problems)? | Academic schedules affected availability. |

| Date: | 26 June 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed readiness and selected the first sprint goal around validation and project framing. Owner: Whole team. Evidence: Readiness checklist; Sprint 1 draft |
|  | - What am I planning to complete between now and the next standup? | Begin Sprint 1 on 30 June. |
|  | - What are my impediments (or risks or problems)? | No major blocker. |

Sprint 1 | Project foundation and problem validation

Sprint period: 30 June–3 July 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Establish a shared understanding of the student career-readiness problem and define the first testable CareerCraft product direction. Sprint 1 (30 June–3 July 2026) Define the primary problem, audience and expected learner outcome (Lwandile and Lerato) Review comparable CV, portfolio and career-guidance platforms (Lerato) Draft the initial feature map and technical feasibility notes (Sello) Create early journey sketches and visual direction options (Livhuwani) Set up the taskboard, shared repository structure and working agreements (Whole team) Acceptance criteria Problem statement names the target user, pain point and intended outcome. Every first-release feature is linked to a user need. Each backlog item has an owner and clear next action. | Review comparable CV, portfolio and career-guidance platforms Draft the initial feature map and technical feasibility notes | Problem statement and target-user definition Initial feature map Team working agreement and prioritised discovery backlog |
| User Story: Validate the business model and turn the concept into an assessment-ready proposition. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Validate the business model and turn the concept into an assessment-ready proposition. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Team review of problem framing and first-release boundary. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Keep the first release focused on a reusable career profile, CV creation and clear user guidance. |
| - Are there any bottlenecks or blockers to the flow of work? | Limited direct user evidence at project start; Risk of attempting too many career tools in the first release. |

LOGBOOK

| Date: | 30 June 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began define the primary problem, audience and expected learner outcome; also confirmed review comparable CV, portfolio and career-guidance platforms. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Limited direct user evidence at project start |

| Date: | 1 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed review comparable CV, portfolio and career-guidance platforms and coordinated draft the initial feature map and technical feasibility notes. Owner: Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Risk of attempting too many career tools in the first release |

| Date: | 2 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed draft the initial feature map and technical feasibility notes; tested create early journey sketches and visual direction options. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Risk of attempting too many career tools in the first release |

| Date: | 3 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated problem statement and target-user definition, initial feature map. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Risk of attempting too many career tools in the first release |

Sprint 2 | Business model and pitch preparation

Sprint period: 7–10 July 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Convert the validated concept into a defensible business and marketing proposition and prepare an investor-style presentation. Sprint 2 (7–10 July 2026) Structure Deliverable 2 around problem, market, value proposition and revenue model (Lwandile and Lerato) Research youth employment, graduate job-search and competitor evidence (Lerato) Describe the MVP architecture, feasibility and delivery risks (Sello) Design pitch visuals and product mock-ups (Livhuwani) Prepare the slide narrative, speaking roles and rehearsal plan (Lwandile) Acceptance criteria Pitch explains problem, target segment, solution, differentiation and model. Figures are traceable to reliable sources. Speaking roles and timing are agreed before the panel session. | Research youth employment, graduate job-search and competitor evidence Describe the MVP architecture, feasibility and delivery risks | Draft Business and Marketing Plan Draft investor-style pitch deck Market and competitor evidence notes Pitch rehearsal schedule |
| User Story: Finalise, rehearse and deliver the investor pitch. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Finalise, rehearse and deliver the investor pitch. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Internal rehearsal and completeness check against assessment requirements. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Use a clear evidence-first narrative and seek design guidance early when the team lacks a specialist skill. |
| - Are there any bottlenecks or blockers to the flow of work? | Short preparation window; Design capability gap for a polished presentation; Market evidence quality varied across sources. |

LOGBOOK

| Date: | 7 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began structure Deliverable 2 around problem, market, value proposition and revenue model; also confirmed research youth employment, graduate job-search and competitor evidence. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Short preparation window |

| Date: | 8 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed research youth employment, graduate job-search and competitor evidence and coordinated describe the MVP architecture, feasibility and delivery risks. Owner: Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Design capability gap for a polished presentation |

| Date: | 9 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed describe the MVP architecture, feasibility and delivery risks; tested design pitch visuals and product mock-ups. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Market evidence quality varied across sources |

| Date: | 10 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated draft Business and Marketing Plan, draft investor-style pitch deck. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Market evidence quality varied across sources |

Sprint 3 | Investor pitch and business-plan evidence

Sprint period: 14–17 July 2026 | Evidence status: Documented in the supplied logbook

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Finalise and deliver the investor-style pitch, then strengthen Deliverable 2 with verified market and competitor evidence. Sprint 3 (14–17 July 2026) Facilitate sprint planning and confirm slide order, speaking roles and section ownership (Lwandile) Refine the visual sequence and presentation flow (Livhuwani) Finalise financial projections and supporting assumptions (Lerato) Support slide checks, timing cues and technical readiness (Sello) Deliver the panel presentation and begin follow-up research (Whole team) Acceptance criteria Deck covers problem, market, business model and financials. Full pitch fits the agreed time and team members understand their roles. Post-pitch research is logged for the next revision. | Refine the visual sequence and presentation flow Finalise financial projections and supporting assumptions | Final 16-slide pitch deck Deliverable 2 submission Investor-style pitch delivered on 15 July Research notes on market data and competitor platforms Pitch retrospective |
| User Story: Incorporate lecturer and panel feedback, refine the backlog and prepare implementation-ready work. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Incorporate lecturer and panel feedback, refine the backlog and prepare implementation-ready work. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Pitch delivered by Lwandile with the team supporting final checks and timing. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Campus IT facilities reduced connectivity risk; future evidence gathering should start earlier. |
| - Are there any bottlenecks or blockers to the flow of work? | Limited rehearsal time because of overlapping academic commitments; Device and internet instability for the online presentation; Paywalled or outdated statistics; Official panel scoring was still pending. |

LOGBOOK

| Date: | 14 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned pitch week; reviewed slide order and content flow; confirmed speaking roles and section ownership. Owner: Whole team. Evidence: Final slide plan; rehearsal schedule |
|  | - What am I planning to complete between now and the next standup? | Draft speaker notes, schedule rehearsal and finalise financial projections. |
|  | - What are my impediments (or risks or problems)? | The team needed design support for a polished investor presentation. |

| Date: | 15 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Delivered the CareerCraft investor-style pitch online at 14:30, with Lwandile presenting and the team supporting checks and timing. Owner: Whole team. Evidence: Pitch deck; presentation record |
|  | - What am I planning to complete between now and the next standup? | Identify sections of Deliverable 2 requiring stronger evidence. |
|  | - What are my impediments (or risks or problems)? | Device and connectivity problems required use of the campus IT lab. |

| Date: | 16 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Reviewed presentation feedback and researched South African youth unemployment and competitor career platforms. Owner: Lerato and Lwandile. Evidence: Research notes; source list |
|  | - What am I planning to complete between now and the next standup? | Verify sources and strengthen market-opportunity sections. |
|  | - What are my impediments (or risks or problems)? | Relevant statistics were paywalled or outdated. |

| Date: | 17 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Consolidated research and held a retrospective on pitch strengths and improvements. Owner: Whole team. Evidence: Retrospective notes; updated backlog |
|  | - What am I planning to complete between now and the next standup? | Update Deliverable 2 and the backlog when official feedback arrives. |
|  | - What are my impediments (or risks or problems)? | Official lecturer feedback was still pending. |

Sprint 4 | Backlog refinement and sprint readiness

Sprint period: 21–24 July 2026 | Evidence status: Documented in the supplied logbook

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Translate lecturer feedback into a prioritised, owned and implementation-ready Product Backlog. Sprint 4 (21–24 July 2026) Review lecturer feedback with the full team (Whole team) Rewrite unclear user stories and task descriptions (Lwandile and Lerato) Confirm technical implementation ownership (Sello) Identify design inputs and resources for the next sprint (Livhuwani) Resolve overlapping ownership and balance workloads (Whole team) Acceptance criteria Every active item contains a user outcome, task description, priority and owner. Lecturer feedback is traceable to at least one backlog change. The team confirms that Sprint 5 work is ready to begin. | Rewrite unclear user stories and task descriptions Confirm technical implementation ownership | Refined Product Backlog Updated priorities and statuses Assigned task ownership Implementation-ready design backlog |
| User Story: Translate the approved backlog into wireframes and an interactive prototype. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Translate the approved backlog into wireframes and an interactive prototype. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Backlog review confirmed that feedback had been addressed and ownership was understood. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Joint refinement improved clarity and prevented unclear responsibility from entering the design sprint. |
| - Are there any bottlenecks or blockers to the flow of work? | Some recommendations required interpretation; Several tasks overlapped between roles and needed team discussion. |

LOGBOOK

| Date: | 21 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed lecturer feedback and began refining user stories, task descriptions and priorities. Owner: Whole team. Evidence: Feedback notes; backlog revision |
|  | - What am I planning to complete between now and the next standup? | Assign each refined task to the appropriate team member. |
|  | - What are my impediments (or risks or problems)? | Some recommendations required shared interpretation. |

| Date: | 22 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Completed major backlog refinement and assigned ownership, priorities and statuses. Owner: Whole team. Evidence: Trello export; ownership record |
|  | - What am I planning to complete between now and the next standup? | Review the backlog for shared understanding. |
|  | - What are my impediments (or risks or problems)? | Several tasks overlapped between roles. |

| Date: | 23 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Verified that lecturer feedback had been addressed and balanced team workloads. Owner: Whole team. Evidence: Backlog review checklist |
|  | - What am I planning to complete between now and the next standup? | Prepare implementation-ready items and design resources. |
|  | - What are my impediments (or risks or problems)? | Only minor workload-balancing discussions remained. |

| Date: | 24 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Finalised the Product Backlog with every active item assigned and prioritised. Owner: Whole team. Evidence: Approved backlog; Sprint 5 plan |
|  | - What am I planning to complete between now and the next standup? | Begin UI and UX design activities. |
|  | - What are my impediments (or risks or problems)? | No significant impediment. |

Sprint 5 | User-interface prototype and accessibility redesign

Sprint period: 28–31 July 2026 | Evidence status: Documented in the supplied logbook

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Design the core CareerCraft experience in Figma, obtain lecturer feedback and revise the interface toward a brighter, accessible visual system. Sprint 5 (28–31 July 2026) Wireframe the dashboard and job-matching screens (Lwandile) Update job-matching and profile screens (Livhuwani) Update the CV builder and dashboard components (Sello) Research colour contrast and accessible palette guidance (Lerato) Consolidate screens and coordinate the lecturer review (Whole team) Acceptance criteria Core flows are represented and linked. Text and controls remain readable against the revised backgrounds. Shared components use consistent names and styles. Prototype is ready for follow-up demonstration. | Update job-matching and profile screens Update the CV builder and dashboard components | Low-fidelity wireframes for core screens Interactive Figma prototype Bright revised colour palette Colour-contrast reference guide Updated prototyping backlog |
| User Story: Showcase the revised prototype, establish the brand system and close missing Free Tier and repository-link requirements. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Showcase the revised prototype, establish the brand system and close missing Free Tier and repository-link requirements. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | The lecturer identified the dark theme as too heavy; the team applied a brighter palette and completed an internal walkthrough. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Accessibility feedback must be addressed at design-system level, not as isolated screen corrections. |
| - Are there any bottlenecks or blockers to the flow of work? | Original dark palette reduced readability; Shared Figma styles made colour changes sensitive; Follow-up lecturer availability was pending. |

LOGBOOK

| Date: | 28 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the prototype sprint, assigned Figma screens and began dashboard and job-matching wireframes. Owner: Whole team. Evidence: Sprint plan; wireframes |
|  | - What am I planning to complete between now and the next standup? | Consolidate individual screens into one shared file. |
|  | - What are my impediments (or risks or problems)? | Frame naming conventions were not yet consistent. |

| Date: | 29 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Presented the dark-themed prototype and received feedback that it was too dark and difficult to read. Owner: Whole team. Evidence: Lecturer feedback; prototype version |
|  | - What am I planning to complete between now and the next standup? | Delegate palette research and screen updates. |
|  | - What are my impediments (or risks or problems)? | A brighter palette had to remain recognisably CareerCraft. |

| Date: | 30 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Replaced dark components on core screens; completed a colour-contrast reference guide. Owner: Sello, Livhuwani and Lerato. Evidence: Updated screens; contrast guide |
|  | - What am I planning to complete between now and the next standup? | Update remaining screens and run an internal review. |
|  | - What are my impediments (or risks or problems)? | Shared Figma styles required careful changes. |

| Date: | 31 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Finalised the bright prototype, completed a team walkthrough and closed prototyping backlog items. Owner: Whole team. Evidence: Figma prototype; walkthrough notes |
|  | - What am I planning to complete between now and the next standup? | Prepare follow-up lecturer review and usability testing. |
|  | - What are my impediments (or risks or problems)? | No significant impediment. |

Sprint 6 | Prototype showcase and brand improvements

Sprint period: 4–7 August 2026 | Evidence status: Documented in the supplied logbook

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Demonstrate the website prototype and implement the lecturer feedback on branding, pricing access, visual tone and functional links. Sprint 6 (4–7 August 2026) Lead the bright palette update across remaining Figma screens (Livhuwani) Design and finalise the CareerCraft logo (Lerato with team review) Build the Free Tier section and outline its limits (Sello) Draft the Brand Guideline and connect GitHub buttons (Lwandile) Run a full-team walkthrough of the revised prototype (Whole team) Acceptance criteria Free Tier is visible and its features are understandable. All GitHub buttons open the correct repository. Logo, colours and typography are documented. Prototype passes the team walkthrough with only minor mobile polish remaining. | Design and finalise the CareerCraft logo Build the Free Tier section and outline its limits | First class showcase of the website prototype Bright colour system applied CareerCraft logo Free Tier subscription option Brand Guideline Functional GitHub repository links |
| User Story: Polish the responsive experience and convert the design system into implementation-ready guidance. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Polish the responsive experience and convert the design system into implementation-ready guidance. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | The updated prototype was demonstrated with the new visual identity, Free Tier and working links. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Lecturer feedback exposed trust and usability gaps beyond screen aesthetics; brand and access clarity became product requirements. |
| - Are there any bottlenecks or blockers to the flow of work? | Reaching consensus on colours and Free Tier limits; Some links depended on final repository structure; Minor responsive issue in the mobile Free Tier section. |

LOGBOOK

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Presented the website prototype and captured feedback requiring a brighter theme, logo, Free Tier, brand guideline and working GitHub links. Owner: Whole team. Evidence: Presentation notes; feedback list |
|  | - What am I planning to complete between now and the next standup? | Assign each feedback item and agree the new colour direction. |
|  | - What are my impediments (or risks or problems)? | Colour direction needed team consensus. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Updated dark Figma slides, reviewed logo concepts and drafted colours, typography and logo guidance. Owner: Lwandile, Livhuwani and Lerato. Evidence: Brand draft; logo options |
|  | - What am I planning to complete between now and the next standup? | Finish colour updates and shortlist the logo. |
|  | - What are my impediments (or risks or problems)? | Some colour choices required further agreement. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Finalised the logo, added the Free Tier option and continued the Brand Guideline. Owner: Whole team. Evidence: Logo asset; pricing prototype |
|  | - What am I planning to complete between now and the next standup? | Test Free Tier sign-up and connect GitHub buttons. |
|  | - What are my impediments (or risks or problems)? | Free Tier limits needed confirmation. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Made GitHub links functional, finalised the Brand Guideline and completed a full team walkthrough. Owner: Whole team. Evidence: Brand Guideline; link test; walkthrough notes |
|  | - What am I planning to complete between now and the next standup? | Prepare the next lecturer review and mobile polish. |
|  | - What are my impediments (or risks or problems)? | Minor mobile-view polishing remained. |

Sprint 7 | Brand system and responsive design readiness

Sprint period: 11–14 August 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Turn the approved visual direction into reusable implementation rules and close the remaining mobile and accessibility gaps. Sprint 7 (11–14 August 2026) Expand the Brand Guideline with logo spacing, colours, typography and component examples (Lwandile and Lerato) Audit mobile layouts and navigation states (Livhuwani) Translate visual tokens into reusable CSS variables and component classes (Sello) Retest the Free Tier flow and GitHub links on mobile widths (Whole team) Acceptance criteria Logo remains legible on light and dark backgrounds. Primary navigation and pricing cards work at common mobile widths. Colour and type values can be implemented without interpretation. | Audit mobile layouts and navigation states Translate visual tokens into reusable CSS variables and component classes | Implementation-ready brand guide Responsive-layout issue list Reusable style-token specification Mobile sign-up verification notes |
| User Story: Build the front-end shell and consistent navigation from the approved prototype. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Build the front-end shell and consistent navigation from the approved prototype. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Team demonstration of responsive states and reusable brand components. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: A shared component system reduces future rework across a multi-page static application. |
| - Are there any bottlenecks or blockers to the flow of work? | Design-to-code differences; Risk of inconsistent duplicated styles across separate HTML pages. |

LOGBOOK

| Date: | 11 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began expand the Brand Guideline with logo spacing, colours, typography and component examples; also confirmed audit mobile layouts and navigation states. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Design-to-code differences |

| Date: | 12 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed audit mobile layouts and navigation states and coordinated translate visual tokens into reusable CSS variables and component classes. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Risk of inconsistent duplicated styles across separate HTML pages |

| Date: | 13 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed translate visual tokens into reusable CSS variables and component classes; tested retest the Free Tier flow and GitHub links on mobile widths. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Risk of inconsistent duplicated styles across separate HTML pages |

| Date: | 14 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated implementation-ready brand guide, responsive-layout issue list. Owner: Whole team. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Risk of inconsistent duplicated styles across separate HTML pages |

Sprint 8 | Front-end foundation and navigation

Sprint period: 18–21 August 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Create the multi-page front-end foundation and make the core CareerCraft journeys reachable through consistent navigation. Sprint 8 (18–21 August 2026) Implement the landing-page structure and shared navigation pattern (Sello and Livhuwani) Apply the CareerCraft logo and brand styling across pages (Livhuwani) Define the initial page routes and call-to-action links (Sello) Review copy, page purpose and user-journey continuity (Lwandile and Lerato) Perform desktop and mobile smoke tests (Whole team) Acceptance criteria No primary navigation link is broken. Brand identity is visible and consistent on all core pages. A user can reach templates, CV creation, pricing and sign-in from the landing page. | Apply the CareerCraft logo and brand styling across pages Define the initial page routes and call-to-action links | Branded landing page Core HTML page set Consistent navigation and CTAs Responsive smoke-test checklist |
| User Story: Add identity, profile data and a reusable CV data structure. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Add identity, profile data and a reusable CV data structure. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | End-to-end walkthrough from landing page to each core section. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Shared navigation and naming conventions should be treated as product infrastructure. |
| - Are there any bottlenecks or blockers to the flow of work? | Duplicated navigation markup across pages; Risk of CTA destinations becoming inconsistent as features change. |

LOGBOOK

| Date: | 18 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began implement the landing-page structure and shared navigation pattern; also confirmed apply the CareerCraft logo and brand styling across pages. Owner: Sello and Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Duplicated navigation markup across pages |

| Date: | 19 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed apply the CareerCraft logo and brand styling across pages and coordinated define the initial page routes and call-to-action links. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Risk of CTA destinations becoming inconsistent as features change |

| Date: | 20 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed define the initial page routes and call-to-action links; tested review copy, page purpose and user-journey continuity. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Risk of CTA destinations becoming inconsistent as features change |

| Date: | 21 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated branded landing page, core HTML page set. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Risk of CTA destinations becoming inconsistent as features change |

Sprint 9 | Authentication and career-profile foundation

Sprint period: 25–28 August 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Enable account creation and establish the user-owned career profile that will feed CVs, portfolios and AI tools. Sprint 9 (25–28 August 2026) Implement sign-up, login, logout and session-aware navigation (Sello) Design profile empty, loading and populated states (Livhuwani) Define profile fields and validation rules (Lerato and Lwandile) Map the career-profile structure to the backend data model (Sello) Test access control and validation journeys (Lerato) Acceptance criteria A new user can register, sign in and sign out. Invalid fields show actionable feedback. A signed-in user can create and retrieve a profile tied to the correct account. Anonymous users cannot access private profile data. | Design profile empty, loading and populated states Define profile fields and validation rules | Authentication flow Career-profile form Session-aware navigation Initial backend profile mapping Authentication test cases |
| User Story: Build the modular CV editor and template selection workflow. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Build the modular CV editor and template selection workflow. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Demonstrate registration, login, profile creation and a returning-user session. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Authentication and persistence must be tested together; a working form is not enough without correct user ownership. |
| - Are there any bottlenecks or blockers to the flow of work? | Environment configuration across local and hosted contexts; Risk of exposing backend configuration incorrectly; Empty-state and session-expiry handling. |

LOGBOOK

| Date: | 25 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began implement sign-up, login, logout and session-aware navigation; also confirmed design profile empty, loading and populated states. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Environment configuration across local and hosted contexts |

| Date: | 26 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed design profile empty, loading and populated states and coordinated define profile fields and validation rules. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Risk of exposing backend configuration incorrectly |

| Date: | 27 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed define profile fields and validation rules; tested map the career-profile structure to the backend data model. Owner: Lerato and Lwandile. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Empty-state and session-expiry handling |

| Date: | 28 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated authentication flow, career-profile form. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Empty-state and session-expiry handling |

Sprint 10 | Modular CV editor and template workflow

Sprint period: 1–4 September 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Allow users to create or update a CV using modular sections and select an appropriate layout. Sprint 10 (1–4 September 2026) Define the resume data model and editable section structure (Sello and Lerato) Design the editor workspace, tool panel and live-preview states (Livhuwani) Implement section add, edit, reorder and delete actions (Sello) Prepare relevant resume-layout options and access labels (Livhuwani and Lwandile) Create editor usability and validation test cases (Lerato) Acceptance criteria Users can edit every visible resume section. Section changes update the preview without losing unrelated content. At least two layouts are clearly available to Free users. The editor identifies missing required information before save or export. | Design the editor workspace, tool panel and live-preview states Implement section add, edit, reorder and delete actions | My CV editor Modular resume sections Live preview Template selector Draft validation checklist |
| User Story: Persist CV drafts in Supabase and show saved documents on the user profile. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Persist CV drafts in Supabase and show saved documents on the user profile. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Demonstrate create-from-scratch, template selection and section editing. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Templates should render the same structured data rather than store separate copies of a CV. |
| - Are there any bottlenecks or blockers to the flow of work? | Complex state synchronisation between form and preview; Potential mismatch between template design and stored resume data. |

LOGBOOK

| Date: | 1 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began define the resume data model and editable section structure; also confirmed design the editor workspace, tool panel and live-preview states. Owner: Sello and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Complex state synchronisation between form and preview |

| Date: | 2 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed design the editor workspace, tool panel and live-preview states and coordinated implement section add, edit, reorder and delete actions. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Potential mismatch between template design and stored resume data |

| Date: | 3 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed implement section add, edit, reorder and delete actions; tested prepare relevant resume-layout options and access labels. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Potential mismatch between template design and stored resume data |

| Date: | 4 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated my CV editor, modular resume sections. Owner: Livhuwani and Lwandile. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Potential mismatch between template design and stored resume data |

Sprint 11 | CV persistence and profile retrieval

Sprint period: 7–11 September 2026 | Evidence status: Reconstructed - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Connect the CV editor to Supabase so authenticated users can save, retrieve and continue editing their documents. Sprint 11 (7–11 September 2026) Confirm CV, profile and template database mappings (Sello) Implement create, update, list and retrieve operations (Sello) Add saving, saved, loading and failure feedback to the editor (Livhuwani) Define row-level ownership and data-quality test cases (Lerato) Verify the profile-page saved-CV journey (Whole team) Acceptance criteria A successful save creates or updates one user-owned record. A returning user can reopen the correct CV and continue editing. Errors are shown to the user and logged; no failure remains silent. One user cannot read or modify another user’s CV. | Implement create, update, list and retrieve operations Add saving, saved, loading and failure feedback to the editor | CV persistence functions Saved-CV profile listing Resume ownership controls Visible save-state feedback Persistence test evidence |
| User Story: Prototype AI-assisted LinkedIn tools and prepare the hosted function architecture. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Prototype AI-assisted LinkedIn tools and prepare the hosted function architecture. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Test new CV save, existing CV update, logout/login retrieval and cross-user isolation. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Persistence acceptance criteria must include retrieval and ownership, not merely a successful insert response. |
| - Are there any bottlenecks or blockers to the flow of work? | Schema-to-form mapping errors; Row-level security configuration; Silent failure risk if client errors are swallowed. |

LOGBOOK

| Date: | 8 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began confirm CV, profile and template database mappings; also confirmed implement create, update, list and retrieve operations. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Schema-to-form mapping errors |

| Date: | 9 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed implement create, update, list and retrieve operations and coordinated add saving, saved, loading and failure feedback to the editor. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Row-level security configuration |

| Date: | 10 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed add saving, saved, loading and failure feedback to the editor; tested define row-level ownership and data-quality test cases. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Silent failure risk if client errors are swallowed |

| Date: | 11 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated CV persistence functions, saved-CV profile listing. Owner: Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Silent failure risk if client errors are swallowed |

Sprint 12 | LinkedIn AI tools and hosting stabilisation

Sprint period: 14–18 September 2026 | Evidence status: Reconstructed from September implementation evidence - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Deliver usable LinkedIn Profile Makeover and Post Generator journeys while stabilising serverless deployment and environment configuration. Sprint 12 (14–18 September 2026) Implement Profile Makeover inputs, consent and result states (Sello and Livhuwani) Implement Post Generator inputs, photo-optional behaviour and post variations (Sello) Define prompts that prohibit invented achievements and preserve user facts (Lwandile and Lerato) Configure serverless functions and hosted environment variables (Sello) Test empty, loading, error and success states (Lerato) Acceptance criteria Text-only requests work without a photo. Generated output remains grounded in user-provided facts. Every result has usable copy or edit actions. The browser receives valid JSON for both success and failure responses. | Implement Post Generator inputs, photo-optional behaviour and post variations Define prompts that prohibit invented achievements and preserve user facts | LinkedIn Profile Makeover prototype LinkedIn Post Generator prototype Consent language Serverless AI endpoint Hosted configuration checklist |
| User Story: Harden the AI integration, switch providers where necessary and improve diagnostic logging. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Harden the AI integration, switch providers where necessary and improve diagnostic logging. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Demonstrate profile text analysis and a photo-optional post generation flow on the hosted site. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Error handling is part of the user experience; provider failures must be translated into actionable messages. |
| - Are there any bottlenecks or blockers to the flow of work? | Provider quota and model compatibility; Missing or incorrectly scoped environment variables; Serverless routes returning HTML error pages instead of JSON; Image payload size. |

LOGBOOK

| Date: | 15 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began implement Profile Makeover inputs, consent and result states; also confirmed implement Post Generator inputs, photo-optional behaviour and post variations. Owner: Sello and Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Provider quota and model compatibility |

| Date: | 16 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed implement Post Generator inputs, photo-optional behaviour and post variations and coordinated define prompts that prohibit invented achievements and preserve user facts. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Missing or incorrectly scoped environment variables |

| Date: | 17 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed define prompts that prohibit invented achievements and preserve user facts; tested configure serverless functions and hosted environment variables. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Serverless routes returning HTML error pages instead of JSON |

| Date: | 18 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated LinkedIn Profile Makeover prototype, LinkedIn Post Generator prototype. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Image payload size |

Sprint 13 | AI provider hardening and error recovery

Sprint period: 21–25 September 2026 | Evidence status: Reconstructed from September implementation evidence - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Improve AI reliability by standardising the provider adapter, validating configuration and making failures diagnosable without exposing secrets. Sprint 13 (21–25 September 2026) Replace or deprecate unstable provider calls with the approved Gemini integration (Sello) Validate model name, endpoint, API key scope and response structure (Sello) Add request references, stages and safe configuration-presence logs (Sello and Lerato) Improve UI error messages and retry paths (Livhuwani) Run text-only, image-assisted, rate-limit and invalid-response tests (Whole team) Acceptance criteria No API key is embedded in client code or repository files. Every function response uses JSON and an appropriate status code. Model errors identify a safe support reference. The interface recovers from retryable failures without losing user input. | Validate model name, endpoint, API key scope and response structure Add request references, stages and safe configuration-presence logs | Gemini-backed AI adapter Provider response parser Structured function logs User-safe error messages AI regression test matrix |
| User Story: Implement subscription entitlements, portfolio-to-CV selection and payment-ready plan journeys. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Implement subscription entitlements, portfolio-to-CV selection and payment-ready plan journeys. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Verify generation on production configuration and review function logs against each negative test. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Configuration should fail fast with a precise stage; secrets and user content must never appear in public logs. |
| - Are there any bottlenecks or blockers to the flow of work? | Model or endpoint mismatch; Secret scanning and deployment configuration; Rate limits and non-JSON upstream responses. |

LOGBOOK

| Date: | 22 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Planned the sprint and began replace or deprecate unstable provider calls with the approved Gemini integration; also confirmed validate model name, endpoint, API key scope and response structure. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | Model or endpoint mismatch |

| Date: | 23 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Progressed validate model name, endpoint, API key scope and response structure and coordinated add request references, stages and safe configuration-presence logs. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Secret scanning and deployment configuration |

| Date: | 24 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Integrated and reviewed add request references, stages and safe configuration-presence logs; tested improve UI error messages and retry paths. Owner: Sello and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Rate limits and non-JSON upstream responses |

| Date: | 25 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Completed the team walkthrough, updated the taskboard and consolidated Gemini-backed AI adapter, provider response parser. Owner: Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Carry unresolved work into the next prioritised backlog. |
|  | - What are my impediments (or risks or problems)? | Rate limits and non-JSON upstream responses |

Sprint 14 | Subscription entitlements and portfolio integration

Sprint period: 28–30 September 2026 | Evidence status: Reconstructed from September implementation evidence - team confirmation required

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Connect plan access to product tools, allow GitHub portfolio projects to appear in the selected CV and prepare the package-payment journey for controlled testing. Sprint 14 (28–30 September 2026) Implement GitHub project selection and portfolio state (Sello) Map selected projects into the resume preview and saved CV data (Sello and Livhuwani) Define Free, Starter and Pro entitlements and visible lock states (Lwandile and Lerato) Implement or refine backend entitlement policies and test accounts (Sello) Prepare checkout, callback and server-side verification flows (Sello) Test plan access, project visibility and failure states (Lerato) Acceptance criteria Only projects explicitly selected by the user appear in the CV. Portfolio choices persist with the saved resume. Two resume designs remain available to Free users while premium designs and tools follow the entitlement matrix. Client-side payment success alone never activates a subscription. Test access can be granted through an auditable administrative process. | Map selected projects into the resume preview and saved CV data Define Free, Starter and Pro entitlements and visible lock states | Portfolio project selector Selected projects rendered in the CV Plan entitlement matrix Locked-tool interface states Payment-ready checkout and verification design |
| User Story: Carry the validated MVP into October hardening: payment sandbox testing, end-to-end regression, analytics and pilot preparation. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the selected backlog tasks, validate the increment against the acceptance criteria and preserve evidence. Action for next sprint: Carry the validated MVP into October hardening: payment sandbox testing, end-to-end regression, analytics and pilot preparation. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | Exploratory or support work must be added to the taskboard before it consumes material sprint capacity. |
| - What do we need to finish as a team? | Demonstrate project selection through resume preview, then verify plan-access scenarios for Free and Pro test users. What worked: Shared ownership and a clear weekly goal kept work aligned. What should improve: Entitlements require one authoritative backend rule set; interface locks are guidance, not security controls. |
| - Are there any bottlenecks or blockers to the flow of work? | GitHub authentication and repository permissions; Mismatch between front-end locks and database policies; Payment callback security and duplicate-event handling. |

LOGBOOK

| Date: | 28 September 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Planned the sprint and began implement GitHub project selection and portfolio state; also confirmed map selected projects into the resume preview and saved CV data. Owner: Sello. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Continue implementation and record initial evidence. |
|  | - What are my impediments (or risks or problems)? | GitHub authentication and repository permissions |

| Date: | 29 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Progressed map selected projects into the resume preview and saved CV data and coordinated define Free, Starter and Pro entitlements and visible lock states. Owner: Sello and Livhuwani. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Integrate the work and check it against acceptance criteria. |
|  | - What are my impediments (or risks or problems)? | Mismatch between front-end locks and database policies |

| Date: | 30 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Integrated and reviewed portfolio project selector, selected projects rendered in the CV. Owner: Lwandile and Lerato. Evidence: To verify: taskboard, commit, design version or test record |
|  | - What am I planning to complete between now and the next standup? | Resolve defects and prepare the sprint demonstration. |
|  | - What are my impediments (or risks or problems)? | Payment callback security and duplicate-event handling |